Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 
Team ID: [69a6ee8de8fb1cec77261547]
Project Name: Contact Manager
Maximum Marks: 5 Marks

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Project Setup | USN 1 | Set up Node.js project structure with necessary dependencies | 10 | High | Mehul |
| Sprint 1 | Database Schema | USN 2 | Create user and contact schema models | 10 | High | Mehul |
| Sprint 2 | Controllers | USN 3 | Develop authentication and contact controllers | 10 | High | Mehul |
| Sprint 2 | Middleware | USN 4 | Implement JWT authentication and data validation middleware | 10 | High | Mehul |
| Sprint 3 | API Routes | USN 5 | Create authentication and contact CRUD routes | 10 | High | Mehul |
| Sprint 3 | Server Configuration | USN 6 | Create server.js to initialize server and define API routes | 10 | High | Mehul |
| Sprint 4 | Debugging & Testing | USN 7 | Debug the project and test all APIs | 10 | High | Mehul |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 1 Day | 13/02/2026 | 14/02/2026 | 20 | 14/02/2026 |
| Sprint 2 | 20 | 1 Day | 14/02/2026 | 15/02/2026 | 20 | 15/02/2026 |
| Sprint 3 | 20 | 1 Day | 15/02/2026 | 16/02/2026 | 20 | 16/02/2026 |
| Sprint 4 | 20 | 1 Day | 16/02/2026 | 17/02/2026 | 20 | 17/02/2026 |